Name: J.NIKHILA

Roll No: 2420030387

Section: 1

Experiment 2: Case Study

Problem Statement: Choose a real-world case study such as an E-Commerce System or KL ERP System, create user stories, select an appropriate software development process model, identify a suitable programming language, and propose an implementation and evaluation strategy.

Real-World case study: KL ERP System

1. Functional Requirements

Student

- Register/Login securely

- View personal profile

- Course registration

- View class timetable

- View attendance

- Check internal and semester marks

- Pay tuition and examination fees

- Download hall tickets

- View academic calendar

- Raise service requests

Faculty

- Faculty login

- Manage student attendance

- Upload internal marks

- View class timetable

- Manage course materials

- Generate student performance reports

- Approve student requests

Admin

- Manage student records

- Manage faculty records

- Manage courses and departments

- Generate academic reports

- Fee management

- User access management

- System monitoring and backup

2. User Stories

| User ID | User Story | Priority | Priority Points |
| --- | --- | --- | --- |
| US-01 | As a student, I want to login securely so that I can access my ERP account. | High | 8 |
| US-02 | As a student, I want to register courses every semester. | High | 8 |
| US-03 | As a student, I want to check my attendance. | High | 7 |
| US-04 | As a student, I want to view my examination results. | High | 8 |
| US-05 | As a student, I want to pay tuition and examination fees online. | High | 7 |
| US-06 | As a faculty member, I want to upload student attendance. | High | 8 |
| US-07 | As a faculty member, I want to upload internal marks. | High | 8 |
| US-08 | As an administrator, I want to manage student records. | High | 9 |
| US-09 | As an administrator, I want to generate academic and administrative reports. | Medium | 5 |
| US-10 | As an administrator, I want to manage user accounts and permissions. | Medium | 6 |

3. Selected Software Development Process Model

Agile Scrum

Reason for Selection

- Frequent requirement updates

- Continuous feedback from students and faculty

- Faster feature delivery

- Easy maintenance and bug fixing

- Suitable for large web-based ERP applications

- Supports iterative development

Sprint Plan

| Sprint | Features |
| --- | --- |
| Sprint 1 | User Authentication (Student, Faculty, Admin) |
| Sprint 2 | Student Dashboard |
| Sprint 3 | Attendance Management |
| Sprint 4 | Marks & Results Module |
| Sprint 5 | Fee Payment Module |
| Sprint 6 | Faculty Dashboard |

4. Programming Language Selection

Backend

- Java (Spring Boot)

Reasons

- Secure

- Scalable

- Enterprise-level applications

- REST API support

- Excellent database connectivity

Frontend

- HTML5

- CSS3

- JavaScript

- React.js

Database

- MySQL

Other Technologies

- REST API

- JWT Authentication

- Stripe/Razorpay Payment Gateway

- Git

- Docker

- AWS Cloud

5. System Architecture

6. Implementation Strategy

Phase 1 – Requirement Analysis

- Gather requirements from students, faculty, and administrators.

- Prepare Software Requirement Specification (SRS).

- Design use case diagrams.

Phase 2 – System Design

- Design database schema.

- Design UI wireframes.

- Create UML diagrams.

- Develop system architecture.

Phase 3 – Development

- Implement user authentication.

- Develop student dashboard.

- Implement attendance management.

- Develop marks management.

- Integrate fee payment gateway.

- Develop faculty and admin dashboards.

Phase 4 – Testing

Unit Testing

- Login

- Registration

- Attendance

- Marks

- Fee Payment

Integration Testing

- Attendance + Student Dashboard

- Marks + Result Generation

- Fee Payment + Receipt Generation

System Testing

- Complete application testing

User Acceptance Testing (UAT)

- Verify academic and administrative requirements.

Phase 5 – Deployment

- Docker Container

- AWS EC2

- MySQL Database

- Nginx Web Server

7. Evaluation Strategy

| Evaluation Parameter | Method |
| --- | --- |
| Functional Accuracy | Requirement verification |
| Performance | Load testing using JMeter |
| Security | Authentication and penetration testing |
| Reliability | Continuous monitoring |
| Usability | Student and Faculty feedback |
| Scalability | Concurrent user testing |
| Maintainability | Code review and documentation |

8. Expected Outcomes

- Secure ERP portal for students, faculty, and administrators.

- Easy access to attendance and academic records.

- Efficient course registration and fee payment.

- Accurate marks and result management.

- Improved communication between students and faculty.

- Centralized academic administration.

- Scalable architecture supporting future enhancements.